## Slide 1: Automatic Pt Feeder
Bryan Orabutt & Gan Xu

## Slide 2: Concept
Pet feeder will automatically dispense food for pets.
  Amount controlled by user
  Time/number of feedings controlled by user
Amazon Echo/Alexa will allow easy control of device
Low power battery operated.

## Slide 3: Embedded
For the device to be battery operated, a low quiescent current draw is needed.
ESP32 microcontroller is supported by FreeRTOS and offers deep sleep modes for reduced power consumption.
Motors and sensors need to be powered off when not in use.
If we cant get AWS working on ESP32 we will use Raspberry Pi and run off wall power supply

## Slide 4: Machine Learning

## Slide 5: Hardware & Equipment
IoT capable microcontroller
  Espressif ESP32 using FreeRTOS
  Raspberry Pi (backup plan)
Amazon Echo
Servo motors or stepper motors
Weight sensors
Multimeter, oscilloscope, and other test equipment.
3D printer for parts fabrication

## Slide 6: Project Timeline
2019
2019
Today
Sep
Oct
Nov
Dec
Final Demo
Dec 5
Demo 2
Nov 21
Demo 1
Oct 17
Proposal
Sep 12
0%
Oct 13 - Dec 4
Machine learning
53 days
0%
Sep 22 - Dec 4
Analytics implementation
74 days
0%
Oct 13 - Nov 16
Alexa integration
35 days
0%
Sep 22 - Oct 5
AWS integration
14 days
0%
Sep 8 - Sep 21
Small scale prototyping
14 days
0%
Sep 8 - Oct 31
Mechanical design + fabrication
54 days
Both
Bryan
Gan

## Slide 7: Questions?